Project Timeline: CSCI 1470 Final

## Course deadlines

| Milestone | Date | What we owe |
| --- | --- | --- |
| Check-in #2 reflection | Apr 20 (this week) | Post 1-page reflection (intro/challenges/insights/plan) on GitHub AND meet with mentor TA. This 2-pager + Timeline serve as the submission. |
| Clean panel + OLS/LASSO | EOD Apr 23 | Valerie delivers psid_panel.csv + splits.csv + OLS/LASSO RMSE table + README into shared GitHub repo. |
| LSTM + Transformer trained | EOD Apr 28 | Zachk delivers trained LSTM and Transformer checkpoints + evaluation CSV (4 models × 3 modes × metrics). |
| Ablations + figures | EOD Apr 29 | Info benchmarking ΔRMSE, architectural ablations (causal mask, sequence length), attention heatmaps, stratified fairness. |
| Deep Learning Day | Apr 29, 30, or May 1 | Poster presentation. ~2-minute talk per team. Poster: 4:3 horizontal JPG on GitHub. |
| Poster finalized | Before our DL Day slot | JPG on GitHub: title, names, intro, methodology, results (quant + qual), discussion (lessons/limitations/future work). |
| FINAL deliverables | May 3, 11:50 PM (hard) | (i) Poster JPG on GitHub; (ii) finalized code on GitHub; (iii) 5-7-page writeup in LaTeX |

## Valerie (Apr 17–23): Data + OLS + LASSO

- GitHub repo setup (Apr 17-18): create private repo, invite Zachk + mentor TA, add a minimal README. Share link with mentor TA.

- Stata clean: load .dta, keep if REFCOUPLE == 1, keep if inrange(DEMO_BIRTH_YEAR, 1960, 1975), keep if inrange(DEMO_AGE_GEN, 20, 45).

- Coverage filter: keep individuals with ≥ 8 waves in ages 20-40 AND ≥ 2 waves in 41-45.

- Parental features: self-merge on REL_PAR_BF_ID/REL_PAR_BM_ID during ego’s ages 10-18. Collapse to mean + SD of parental EARN_TOT_RDF, parents’ EDU_LEVEL_MAX, marital trajectory bucket. Add PAR_MISS flag.

- Feature flatten: per age t ∈ {20, 22, …, 40}: 17 variables. Signed-log transform earnings/wealth after winsorizing at 1/99. Per-feature *_MISS flags + cohort×age median impute. Drop if >25% residual missing.

- Random 50/25/25 split on ID with fixed seed. Export psid_panel.csv + splits.csv to GitHub.

- Fit OLS (Lec 3 “featurization” baseline) in Colab for 3 prediction modes: per-target linear regression on flattened features + context. Save RMSE table + coefficients.

- Fit LASSO (Lec 3 “featurization” + L1 regularization) with sklearn.linear_model.LassoCV (5-fold CV for λ on train only). Save RMSE + selected features.

- EOD Apr 23 gate: clean CSV + splits + OLS/LASSO RMSE for all 3 modes + README committed.

## Zachk (Apr 24–28): LSTM + Transformer

- LSTM in PyTorch (Lec 10-12): categorical embeddings (Lec 2 on input encoding), 2-layer hidden 96, FiLM from MLP(c) (MLP per Lec 4); gating addresses vanishing-gradient from Lec 11; autoregressive decoder follows Lec 12 seq2seq pattern. 2-4 heads depending on mode.

- Transformer in PyTorch (Lec 13): 2+2 layers, 4 heads, sinusoidal positional encoding (Lec 13), matched token dim, lower-triangular causal mask, same embedding layer as LSTM.

- Three modes implemented: (a) single head (one-to-one), (b) multi-head (one-to-many), (c) autoregressive decoder (many-to-many seq2seq: the Lec 12 template). All four models run on every mode.

- Train (Lec 5-6 optimization / autodiff): AdamW lr 1e-3 cosine, batch 128, 40 epochs, patience 5, dropout 0.2 (Lec 9), 3 seeds. Output CSV of predictions for every (model, mode, test ID).

- Eval script: RMSE, Spearman, macro-F1, DTW for sequence. Produces the 4 × 3 headline table.

- Architectural ablations: causal mask on/off (Lec 12 teacher-forcing story), sequence length (20-40 vs 25-40 vs 30-40), FiLM on/off. These test hypotheses H2, H3, H4.

- Information benchmarking: for each feature group {own-history, parental income, parental marital, parental education, wealth}, zero out + retrain all 4 models. Bar chart of ΔRMSE (our interpretability deliverable).

## Shared (Apr 29-May 3): Poster + Writeup + Presentation

- Figures (Zachk, Apr 29): (i) predicted vs. true trajectory plots; (ii) Transformer attention heatmap (Lec 13 visualization); (iii) LSTM hidden-state PCA (Lec 11 representation analysis); (iv) 4×3 RMSE heatmap; (v) ΔRMSE bar chart; (vi) stratified fairness by parental income / race / cohort.

- Poster (Valerie + Zachk, Apr 29–30): 4:3 horizontal, PowerPoint or LaTeX (Beamer). Sections: title, names, intro (problem + why it matters), methodology (dataset + architecture), results (quant + qual), discussion (lessons/limitations/future). Export JPG at final res.

- Deep Learning Day presentation: ~2-minute talk from the poster on May 1 10AM-12PM

- Final writeup (Valerie lead, Zachk methods/results: Apr 30-May 2): 5–7 pages in LaTeX. Sections required: Title, Who, Introduction, Literature Review (Zachk can help with this as well), Methodology, Results, Challenges, Ethics, Reflection. Reuse the 2-pager for Intro + Method; reuse check-in #2 for Challenges.

- Public-implementations list maintained in PUBLIC_IMPLS.md on GitHub: every open-source thing we read or borrowed an idea from (statsmodels OLS, sklearn LASSO, PyTorch nn.LSTM and nn.TransformerDecoder, PSID-SHELF Stata construction files).

- May 3, 11:50 PM hard deadline: commit final code, poster JPG, and writeup PDF to GitHub. Push tag v1.0-final.

## Gate & cut order (if we slip)

- Cut #1: information benchmarking on the Transformer (keep it on LSTM).

- Cut #2: stratified fairness (keep aggregate metrics only).

- Cut #3: the Transformer entirely (LSTM-only story; Transformer becomes future work).

- Do NOT cut: clean CSV, OLS/LASSO baseline, the 4×3 main table, at least one qualitative figure, causal-mask ablation, ethics paragraph, poster, writeup.

## Bring to check-in #2 meeting with mentor TA

## Hypotheses are acceptable? We listed 4 pre-registered hypotheses in the 2-pager, ask TA if the specificity is sufficient.

Parental-feature missingness is substantial for earlier-born egos whose parents aren’t in the PSID universe. Preferred handling: drop, impute + flag, or keep as categorical “unknown”?

Split strategy: random 50/25/25 within cohort (current plan) vs. by birth year. Confirm our current choice is defensible.